ABF-FST DIGITAL RESPONDENT PORTAL

Architecture and Implementation Blueprint

Version 2.0  |  11 September 2026  —  supersedes v1.0 (9 September 2026)

Supporting the Agribusiness Bankability Index (ABI) and Agribusiness Bankability Framework

for Food Systems Transformation (ABF-FST) Study

Principal Researcher: Happyson Saina  |  Doctor of Strategic Management, Chinhoyi University of Technology

Supervisors: Dr L. Chikazhe and Dr J. Kanyepe  |  Development sponsor: GigaFood Africa

| 9 / 9 Review gaps closed | 2 New stack decision | 1 Subdomain, not merged | 81 days To 30 Nov data lock |
| --- | --- | --- | --- |

| Prepared for | Happyson Saina, Principal Researcher — Chinhoyi University of Technology |
| --- | --- |
| Prepared by | GigaFood Africa — Quality Control, on the Principal Researcher's instruction |
| Supersedes | ABF-FST Digital Respondent Portal — Architecture and Implementation Blueprint, v1.0, 9 September 2026 |
| What changed | All nine gaps identified in the September 2026 QC review are closed inline (see the table below); the technology stack is now explicitly Next.js/TypeScript + Django/PostgreSQL, matching the sibling ABI project so the two can share infrastructure; a new section formalises how this portal is embedded with ABI (shared hosting, separate codebase, separate subdomain, no cross-links). |
| Status | Planning document for Principal Researcher approval. No code has been written. A parallel numbered documentation set (docs/00–28, plus AGENTS.md and README.md), mirroring the conventions of the existing ABI project's own documentation, has been produced alongside this blueprint and is the detailed technical reference an implementing developer will work from once approved. |

Gap Closure Summary

Every gap identified in the GigaFood Africa QC review of v1.0 (ABFFST_Digital_Portal_Review_and_Development_Plan.docx, September 2026) is closed in this revision. This table is a traceability index — each row points to the section that closes it.

| # | Gap (v1.0) | Priority | Closed in |
| --- | --- | --- | --- |
| 1 | Zimbabwe POTRAZ / Cyber and Data Protection Act licensing | Critical | §15.1 (new) |
| 2 | Master_ID / Sample_ID format never specified | High | §25 (new) |
| 3 | Kobo webhook-edit limitation not stated as design rationale | High | §6.4 (new) |
| 4 | Invitation token design left abstract | Medium | §26 (new) |
| 5 | WhatsApp Business Platform account/template lead time | Medium | §9.3 (new) |
| 6 | QA rule thresholds named but not numerically defined | Medium | §27 (new) |
| 7 | Language of respondent-facing screens not decided | Medium | §28 (new) |
| 8 | No dev/staging/prod or CI strategy named | Medium | §29 (new) |
| 9 | No backup RPO/RTO targets defined | Low | §29 (new) |

1. Executive Architecture Decision

The ABF-FST Digital Respondent Portal is implemented as the respondent-facing module of a broader ABF-FST Digital Research & Bankability Platform. It is not a public survey website and does not replace the approved sampling frame. Its purpose is to reduce the cost of national data collection while strengthening respondent authentication, consent, contact management, appointment scheduling, auditability, quality assurance and real-time fieldwork control.

The architecture is a lightweight mobile-first web application layered over KoboToolbox. The portal controls invitation tokens, Sample_ID/Master_ID, eligibility, consent, respondent routing and operational status. KoboToolbox captures the structured quantitative questionnaire. The portal synchronises status and data for QA, KII operations, documentary evidence, budget monitoring and eventual data lock.

v2.0 decision: implemented with a Next.js/TypeScript frontend and a Django/PostgreSQL backend — the same stack as the existing ABI research-demonstration application — so the two can share development patterns and, in production, hosting infrastructure. See §16 (Technology Stack) and §30 (Embedding with the ABI Project) for the full rationale and what is and is not shared between the two applications.

Architecture rule (unchanged from v1.0): do not build a costly native mobile application during the 2026 data-collection window. Build a responsive web application that works well on low-cost smartphones and computers.

2. Research and Methodological Requirements

The portal implements the field digital-first protocol without changing the scientific design. The following requirements are non-negotiable:

•  Only selected Main-400 organisations may enter the inferential QUAN workflow; the portal must not become an open convenience survey.

•  Every selected organisation retains its Master_ID and Sample_ID throughout contact, consent, data capture, QA and analysis — see §25 for the frozen identifier specification.

•  One knowledgeable organisational respondent is used unless a clearly separable enterprise unit is intentionally sampled.

•  Respondent eligibility is confirmed before questionnaire administration.

•  Electronic consent is captured and versioned; KII recording consent is captured separately.

•  Administration mode is recorded for every response so that potential mode effects can be assessed.

•  Reserve-400 records remain system-locked until the corresponding Main case meets the approved replacement rule.

•  QUAN, KII and documentary evidence remain distinct evidence streams and are integrated analytically, not merged administratively.

•  Contact identifiers are separated from de-identified analytical data wherever feasible.

•  All actions affecting sampling, consent, response acceptance, reserve activation and data lock are auditable.

3. Platform Conceptual Architecture

3.1 User-facing layers

A. Respondent Portal — mobile-first interface for invitation validation, participant information, eligibility screening, consent, questionnaire access, appointment requests and completion confirmation.

B. Research Operations Portal — secure researcher interface for Main-400 control, contacts, appointments, KII management, documentary evidence, Kobo synchronisation, QA, nonresponse, reserves, costs and fieldwork dashboards.

C. Future ABI Portal — post-validation enterprise assessment and bankability decision-support module. This is a separate application (the existing ABI project), not a module of this codebase — see §18 and §30. It must never expose provisional ABI scores during primary data collection.

3.2 Core data services

•  Sampling Service — Main-400, Reserve-400, strata, organisation verification and selection audit.

•  Identity & Contact Service — respondents, gatekeepers, professional contacts and communication history.

•  Consent & Ethics Service — participant information version, consent event, recording consent and withdrawal status.

•  Research Data Service — Kobo QUAN submissions, KII metadata/transcripts and documentary evidence metadata/coding.

•  Audit & Operations Service — workflow events, QA decisions, reserve activation, costs, user actions and data-lock history.

4. High-Level System Flow

1.  Selected Main-400 organisation is loaded from the approved sampling register, receiving a system-generated Master_ID and Sample_ID (§25).

2.  Research team verifies that the organisation is active and identifies an eligible respondent or gatekeeper.

3.  System generates a unique invitation token linked to Sample_ID and Master_ID (§26).

4.  Respondent opens the portal from WhatsApp, email, SMS or a manually supplied URL/QR code.

5.  Portal validates the invitation without exposing unnecessary sampling information.

6.  Respondent reviews participant information and passes the organisational/respondent eligibility gate.

7.  Respondent provides electronic consent.

8.  Respondent chooses self-administration or requests assisted participation.

9.  Portal launches the Kobo questionnaire with controlled hidden identifiers and administration-mode metadata.

10.  Kobo submission is synchronised to the research operations portal on a fixed schedule, which also catches later edits (§6.4).

11.  AI-assisted and human QA flags completeness, duplicate identifiers, logical inconsistencies, unusual duration and coverage issues against numerically defined thresholds (§27).

12.  Record is accepted, queried or rejected according to the QA SOP.

13.  Accepted record is marked QA-PASSED and enters the versioned analytical dataset.

14.  At data lock, contact information is excluded from the de-identified SmartPLS/analysis export.

5. Respondent Portal Functional Design

5.1 Landing page

The landing page establishes legitimacy immediately: study title, Chinhoyi University of Technology affiliation, principal researcher, brief purpose, privacy statement, contact/support option and a clear 'Continue with Invitation' action. It avoids displaying complex research constructs or the respondent's future ABI score — there is no such score anywhere in this application; see §18 and §30.

5.2 Invitation validation

•  Personalised link containing a random high-entropy token rather than exposing sequential Sample_ID alone — the exact token design is specified in §26.

•  Optional manual invitation-code entry for respondents who receive the code by telephone or printed letter.

•  Token status: generated, sent, opened, eligibility-passed, consented, survey-started, submitted, QA-passed, expired/revoked.

•  Rate limiting and expiry controls to reduce unauthorised access (§26).

•  Device-only restriction is not used as the sole authentication mechanism, because executives may switch devices.

5.3 Eligibility gate

The portal confirms the organisation and determines whether the person is a knowledgeable organisational respondent. Eligible roles include owner/founder, CEO/managing director, finance/credit/risk, operations/production, strategy/business development, supply chain/commercial, or another senior manager with adequate organisational knowledge.

If the respondent is not eligible, the questionnaire does not open. The portal instead offers a referral/nominating function so the correct organisational respondent can be identified, without treating the gatekeeper as a completed respondent.

5.4 Consent module

•  Displays the approved Participant Information Sheet in readable mobile format.

•  Requires affirmative consent before the questionnaire opens.

•  Stores Consent_ID, Sample_ID, consent version, timestamp and method.

•  Provides a downloadable/viewable copy of the participant information where permitted.

•  Uses a separate KII recording-consent decision; participation consent does not automatically imply recording consent.

5.5 Participation choices

•  Complete questionnaire online now.

•  Schedule a telephone-assisted questionnaire.

•  Request WhatsApp-assisted participation (see §9.3 for the messaging-platform dependency this now explicitly carries).

•  Request a researcher to contact me.

•  Request an alternative accessible mode where connectivity or digital literacy is a barrier.

5.6 Completion page

After submission, the portal shows a neutral confirmation and study contact details. It does not provide a provisional ABI score or financing recommendation before the ABI has been empirically validated and the feedback procedure has ethics approval — this is enforced architecturally, not just by convention: no ABI scoring code exists in this application at all (§18, §30).

6. KoboToolbox Integration

KoboToolbox remains the primary quantitative data-capture engine. The portal passes controlled identifiers and mode information into Kobo, and the research portal retrieves submission status through an approved integration.

6.1 Hidden or controlled fields

•  Master_ID, Sample_ID (§25)

•  Invitation_Wave

•  Administration_Mode

•  Respondent_Role_Category

•  Consent_Status / Consent_Version reference

•  RA_ID for assisted administration

•  Start/submit timestamps

•  Portal_Token_ID or non-identifying token reference (§26)

6.2 Administration-mode coding

| Code | Mode | Description |
| --- | --- | --- |
| 01 | WEB_SELF | Direct web self-administration. |
| 02 | WHATSAPP_LINK_SELF | Self-completion after WhatsApp invitation. |
| 03 | PHONE_ASSISTED | Telephone interviewer-administered. |
| 04 | WHATSAPP_CALL_ASSISTED | Interviewer-assisted via WhatsApp Call. |
| 05 | VIDEO_CALL_ASSISTED | Teams/Zoom/Meet or equivalent. |
| 06 | FACE_TO_FACE | Targeted contingency administration. |

6.3 Synchronisation principle

Scheduled API synchronisation is the primary operational pattern so the dashboard can reconcile newly submitted and subsequently edited records. A reconciliation job compares portal status with Kobo submission status and flags mismatches for the QUAN/Kobo QA RA.

6.4 Why scheduled reconciliation, not webhook-only — NEW in v2.0

KoboToolbox's REST Services webhook fires only on new-submission creation. It does not fire when a submission is later edited — for example, an RA correcting a field after a phone-assisted session, or a respondent's own Kobo-side correction before final lock. This is documented Kobo behaviour, not an assumption, and it is the reason §6.3's scheduled-reconciliation design is correct — a webhook-only integration would silently miss every post-creation edit.

Design consequence: the webhook is used only as a fast 'heads-up' signal to trigger an early reconciliation pull for that submission's asset. It is never trusted as the source of truth and never writes a submission record directly. The scheduled reconciliation pull is the actual source of truth, runs every 15 minutes during active fieldwork hours (every 60 minutes overnight — both configurable), and is logged on every run (new-submission count, updated-submission count, mismatches flagged) so reconciliation reliability itself is auditable.

A developer must not 'simplify' this integration to webhook-only in a later iteration — doing so would silently drop every edited submission from QA. This constraint, and the test that proves it, is recorded in the accompanying docs/11_KOBOTOOLBOX_INTEGRATION.md and docs/22_TESTING_STRATEGY.md.

7. Quantitative Sample and Reserve Control

Sampling control is the most important portal safeguard. The database distinguishes Main and Reserve records at the system level, not merely by spreadsheet colour or user memory.

•  MAIN records can be verified, contacted and invited.

•  RESERVE records are visible only to authorised staff and cannot receive an invitation while locked — enforced in one shared service function every invitation-issuing code path must call, not re-implemented per screen.

•  Each Main record stores its matched Reserve_ID.

•  Reserve activation requires an authorised reason: ineligible, inactive, duplicate, refusal, or nonresponse after the approved follow-up sequence.

•  The system records who activated the reserve, when, the reason, evidence/reference and the Main case replaced.

•  Convenience replacement, geographic substitution or replacing a difficult respondent merely because a reserve is easier to contact is blocked by policy and interface design — there is no free-text 'other' reason that could be used to route around the five authorised reasons.

8. Workflow Status Engine

Each Main organisation has one unambiguous operational status, implemented as a database enum with an explicit state-transition table (invalid transitions are rejected and logged), not a free-text field:

| Code | Status |
| --- | --- |
| S00 | Selected Main |
| S01 | Verification required |
| S02 | Organisation verified |
| S03 | Eligible respondent identified |
| S04 | Invitation prepared |
| S05 | Invitation sent |
| S06 | Invitation opened |
| S07 | Survey started |
| S08 | Survey submitted |
| S09 | QA query |
| S10 | QA passed |
| S11 | Completed |
| S12 | Refused |
| S13 | Nonresponse |
| S14 | Ineligible |
| S15 | Duplicate/inactive |
| S16 | Reserve eligible for activation |

9. Contact, Follow-Up and Appointment Module

The portal functions as a lightweight research CRM. It holds only the contact information needed for study operations and creates a complete contact-attempt audit trail.

9.1 Fields

•  Named respondent and exact role.

•  Professional email and telephone/WhatsApp number.

•  Gatekeeper name, office and contact details.

•  Primary and backup access route.

•  Date/time/channel of each contact attempt.

•  Contact outcome and notes.

•  Next permitted follow-up date.

•  Appointment date/time/mode.

•  Refusal/nonresponse/ineligibility reason.

•  RA/owner responsible for the case.

9.2 Reminder sequence

The reminder engine creates queues rather than automatically sending uncontrolled messages. A typical sequence is Day 0 invitation, Day 2 reminder, Day 4–5 telephone follow-up and Day 7 final routine attempt, subject to the approved field SOP.

9.3 WhatsApp Business Platform — Phase 0 dependency — NEW in v2.0

WhatsApp Business Platform (Meta Cloud API, directly or via a Business Solution Provider such as Twilio, 360dialog or Africa's Talking) prices per template message, not per conversation, since July 2025. Utility-category templates — the natural fit for invitations, reminders and appointment confirmations — are charged only for business-initiated messages sent outside an open customer-service window; within that window, replies are free. Every outbound template must be pre-approved by Meta before use, a review that can take 3–5 business days.

This is now an explicit, dated Phase 0 task rather than a Phase 1 assumption: provision the WhatsApp Business Platform account and submit utility-category templates for Meta approval immediately, in parallel with the other Phase 0 governance items, and build the 3–5 business day buffer into the schedule (§19, §29). Marketing-category templates are not used anywhere in this portal — every outbound message is utility category. Email and SMS remain supported fallback channels.

10. KII Portal

The KII module remains separate from QUAN because the sampling logic, consent, recording and evidence products differ.

•  KII_ID and stakeholder quota/category.

•  Organisation and participant role.

•  Invitation and appointment status.

•  Preferred mode: Teams/Zoom/Meet, WhatsApp voice/video, telephone or face-to-face contingency.

•  Participation consent and separate recording consent.

•  Interview date, duration and interviewer.

•  Recording file reference, field notes and transcript status.

•  Transcript verification and anonymisation status.

•  ABF-FST thematic coverage and coding status.

•  Information-power / saturation monitoring note where relevant.

Asynchronous email or WhatsApp text responses are transparently classified as written qualitative responses unless the approved protocol explicitly treats them as KIIs.

11. Documentary Evidence Module

The documentary module supports triangulation and is designed as a provenance-controlled evidence repository rather than a general file dump.

•  Document_ID; organisation/institution; title; author/speaker; publication/event date.

•  Source URL or repository reference; document type; official/secondary/platform classification.

•  Authenticity/provenance assessment and verification date.

•  Geographic scope and value chain.

•  NFM, BANK, DGR, AGC, INS and FST construct tags.

•  ABI dimension relevance tags only — never a score or weighted figure; the ABI scoring engine does not exist inside this application (§18, §30).

•  Evidence extract/quotation reference and interpretive memo.

•  Triangulation link to QUAN/KII findings.

•  Reviewer, QA status and inclusion decision.

12. Research Operations Dashboard

Six dashboards, all read-only aggregate views that never expose an organisation or respondent name, or unbanded financial figures (§15).

12.1 Executive dashboard

•  QUAN completed versus 400 target; KII completed versus 60/endpoint; documents coded versus 50–75 target; days remaining to 30 November data lock; current fieldwork expenditure and projected cost to completion; highest-risk coverage gaps.

12.2 Sampling dashboard

•  Main-400 by province, actor family, value chain and size class; verified/invited/started/submitted/QA-passed by stratum; reserve activation count and reasons; digital-exclusion and nonresponse map.

12.3 Contact dashboard

•  Organisations verified; eligible respondents identified; invitations due/sent/opened; reminders due; appointments today/next seven days; refusals, unreachable cases and physical-visit candidates.

12.4 QUAN QA dashboard

•  Submissions today/cumulative; consent and Sample_ID completeness; duplicate IDs; missingness and logic failures against the thresholds in §27; unusual duration flags; mode distribution; QA queries and turnaround time.

12.5 KII/document dashboard

•  KII quotas and completion by stakeholder group; appointments, recordings, transcripts and coding status; document corpus by source type and construct; evidence gaps requiring targeted collection.

12.6 Cost dashboard

•  RA allowance by production day; airtime/data and messaging spend; transport and accommodation spend; cost per QA-passed QUAN; cost per completed KII; cost per included documentary record; projected cost at current response rate; savings from remote versus physical deployment.

13. AI Field Coordinator Layer

AI operates as a decision-support and workflow layer, not as an autonomous research respondent, sampler or adjudicator.

•  Sampling Control Agent — flags duplicates, reserve violations, stratum shortfalls and cases approaching nonresponse.

•  Contact Queue Agent — prioritises due follow-ups and identifies cases with missing respondent/gatekeeper information.

•  QUAN QA Agent — flags missingness, duplicate identifiers, implausible duration, inconsistent answers and mode/coverage imbalance, against the numeric thresholds in §27.

•  KII Coordinator Agent — tracks quota coverage, appointments, transcript backlog and thematic evidence gaps.

•  Documentary Evidence Agent — assists provenance tracking, metadata extraction and construct-mapping for researcher verification.

•  Cost Control Agent — tracks burn rate, cost per usable response and whether proposed travel meets the cost/coverage trigger.

Human approval remains mandatory for respondent eligibility, reserve activation, exclusion/rejection of a research record, qualitative interpretation, ethics deviations and final data lock.

14. Data Model

A relational data model, implemented in PostgreSQL. The full field-level schema (twelve entity groups: sampling, contacts, consent, invitations, kobo, messaging, kii, evidence, qa, costs, audit, accounts) is specified in the accompanying docs/05_DATABASE_ARCHITECTURE.md, which an implementing developer should treat as authoritative. In summary, the minimum entities are: Organisation, SampleCase (Main/Reserve), Respondent, InvitationToken, ConsentRecord, ContactEvent, Appointment, QUANSubmission, ReconciliationLog, KIIRecord, DocumentRecord, QAEvent, QARuleThreshold, CostEvent and AuditEvent — each with foreign keys between organisation, sample case, respondent, consent, invitation and submissions, per Appendix B.

15. Privacy, Security and Access Control

15.1 Zimbabwe Cyber and Data Protection Act (2021) — POTRAZ position — NEW in v2.0

CRITICAL — compliance precondition, not an engineering task. Zimbabwe's Cyber and Data Protection Act (2021) requires a data controller processing personal data of 50 or more individuals to hold a current data-controller licence from POTRAZ (the Postal and Telecommunications Regulatory Authority of Zimbabwe), and — depending on the volume and sensitivity of processing — to appoint a Data Protection Officer (a certification pathway exists via the Harare Institute of Technology), notified to POTRAZ. Reported penalties for non-compliance run up to a USD 1,000 fine or seven years' imprisonment. The Main-400 sample alone exceeds the 50-person threshold before KII participants and gatekeepers are even counted, and this portal will hold names, roles, phone numbers and email addresses for all of them.

Before Phase 0 closes, the Principal Researcher (with Chinhoyi University of Technology's legal/ethics office) must confirm in writing whether this study's data processing is covered by an existing institutional POTRAZ licence or requires its own, and whether a Data Protection Officer must be named for this project specifically. This is item 0 of the go-live acceptance checklist in Appendix B and in the accompanying docs/28_DEFINITION_OF_DONE.md — the first live Main-400 invitation is not issued until it is resolved.

15.2 Access control matrix

| Role | Own-case detail | Aggregate dashboards | De-identified export | Config |
| --- | --- | --- | --- | --- |
| Public respondent | Own, via valid token only | No | No | No |
| Contact RA | Assigned cases | No | No | No |
| QUAN/Kobo QA RA | QA fields, assigned cases | QA dashboard only | No | No |
| KII RA | Assigned KII records | KII/document dashboard only | No | No |
| Documentary RA | Assigned document records | KII/document dashboard only | No | No |
| Analyst | No | Yes | Yes | No |
| Field Coordinator | Yes (all) | Yes | No | No |
| PI / Admin | Yes (all) | Yes | Yes | Yes |
| Supervisor (read-only) | Read-only, all | Yes | No | No |

15.3 General controls (carried from v1.0, unchanged)

•  HTTPS/TLS for all portal traffic.

•  Researcher accounts protected by strong passwords and preferably multi-factor authentication.

•  Invitation tokens stored hashed, never in plaintext (§26); never rely on predictable Sample_ID as a secret.

•  Least-privilege access: analysts receive de-identified research data rather than contact records.

•  Contact data logically segregated from analytical response data.

•  Encrypted backups and restricted file-sharing links (recordings and documents live in a secure, access-controlled store — never a generic cloud share link).

•  Audit events recorded for login-sensitive actions, consent changes, QA decisions and reserve activation.

•  Retention, withdrawal and destruction procedures follow the approved ethics protocol and applicable data-protection requirements.

•  Sensitive respondent data is never sent to unapproved AI services — the AI Field Coordinator agents (§13) operate on this application's own infrastructure only.

16. Technology Stack — REVISED in v2.0

v1.0 left the stack as an open architectural choice between options. v2.0 confirms it explicitly: Next.js/TypeScript frontend and Django/PostgreSQL backend, the same stack as the existing ABI research-demonstration application, so the two can share developer patterns and, in production, hosting infrastructure. See §30 for exactly what is and is not shared.

| Layer | Decision | Rationale |
| --- | --- | --- |
| Frontend | Next.js 15+ (App Router) + TypeScript | Matches the existing ABI application's own stack exactly — a deliberate decision, not a coincidence, so the two projects can share developer familiarity and, in production, hosting infrastructure (§30). |
| Styling / components | Tailwind CSS + shadcn/ui | Same component approach as ABI. |
| Data fetching | TanStack Query | Server-state cache for API calls. |
| Forms | React Hook Form + Zod | Validation mirroring backend serializers. |
| Backend | Django 5.x + Django REST Framework (Python 3.12+) | Same backend framework as ABI. |
| Auth | JWT via djangorestframework-simplejwt | Internal users only — public respondents authenticate via invitation token (§26), never an account. |
| Database | PostgreSQL 15+, its own instance/schema (drp_db) | Kept structurally separate from ABI's own abi_db — no cross-database foreign keys, no shared ORM models (§30). |
| Async tasks | Celery + Redis | Used specifically for the scheduled Kobo reconciliation job (§6.4) and the reminder-queue dispatch (§9) — genuinely periodic background work, unlike ABI, which explicitly defers Celery/Redis because it has no equivalent need. |
| Messaging | WhatsApp Business Platform (Meta Cloud API) or a Business Solution Provider fronting it | See §9.3 for the account/template dependency this now carries as an explicit Phase 0 task. |
| Hosting | Same Linux VPS/Nginx/Certbot pattern as the ABI production deployment | Shared physical infrastructure, separate application and subdomain — see §30. |

Survey engine (unchanged from v1.0): KoboToolbox for QUAN form logic and primary questionnaire capture, integrated per §6. Analytics (unchanged): SmartPLS for approved quantitative modelling; approved qualitative-analysis software for KII/document coding; spreadsheet/dashboard exports for operations.

17. Minimum Viable Product (MVP) Scope

17.1 Must-have before digital launch

•  Import Main-400 and locked Reserve-400, with the frozen identifier scheme (§25).

•  Researcher login and role-based access.

•  Invitation token generation and validation (§26).

•  Mobile participant-information and consent pages.

•  Eligibility gate and respondent-referral path.

•  Kobo launch with controlled Sample_ID/Master_ID/mode fields.

•  Contact and appointment register.

•  Basic Main-400 status dashboard.

•  Kobo submission reconciliation and QA status (§6.4, §27).

•  Audit log and backup against the RPO/RTO targets in §29.

17.2 Should-have during October

•  KII scheduling and transcript tracker.

•  Documentary evidence repository.

•  Automated reminder queues.

•  Coverage dashboard and mode-effect monitoring.

•  Cost/burn-rate dashboard.

•  Physical-visit exception queue.

17.3 Defer until after data lock

•  Public ABI self-assessment.

•  Automated bankability scoring.

•  Lender dashboards or credit recommendations.

•  Enterprise benchmarking.

•  AI-generated financing advice based on unvalidated ABI weights.

•  Native Android/iOS application unless a validated business need emerges.

18. Future ABI Engine

The ABI engine is architecturally anticipated but functionally absent from this application during primary data collection. After measurement-model validation and finalisation of scoring/weighting rules, a separate, sibling application (the existing ABI project) becomes the applied bankability tool, fed by this portal's de-identified analytical dataset.

•  Validated ABI input questionnaire.

•  Versioned scoring algorithm and dimension weights.

•  Overall ABI score normalised to 0–100 where methodologically approved.

•  Dimension-level profile and confidence/quality indicators.

•  Benchmarking against an appropriate reference population only after sufficient validated data.

•  Action-oriented bankability improvement recommendations clearly separated from lender credit decisions.

•  Algorithm/version audit trail so a score can be reproduced.

v2.0 clarification: this is a data pipeline into the separate ABI codebase, not a shared codebase or shared deployment — see §30.

19. Development and Deployment Roadmap

| Phase | Target | Scope |
| --- | --- | --- |
| Phase 0 — Governance & specification | Immediate | Freeze identifiers (§25) and Kobo fields; resolve ethics + POTRAZ position (§15.1); provision hosting, Kobo API, WhatsApp Business Platform account + submit templates (§9.3, 3–5 business day lead time — start now, do not wait); assign developer/team; PI approval of this blueprint and the accompanying docs/ set per AGENTS.md ground rule 1. |
| Phase 1 — Research Operations MVP | September 2026 | Invitation, eligibility, consent, Kobo routing, Main-400 workflow, contact/appointment register, QA, basic dashboard. Stand up dev/staging/production environments and CI (§29). Pilot internally and with authorised synthetic/test records before live Main data. |
| Phase 2 — Field Operations Expansion | October 2026 | KII/document modules, cost dashboard, coverage analytics, reminder queues, physical-exception workflow. |
| Phase 3 — Data-Lock Hardening | November 2026, closing 30 Nov | Reliability, reconciliation robustness, backup/restore drill against the RPO/RTO targets in §29, final de-identification. Freeze feature work in the final two weeks except security/critical fixes. |
| Phase 4 — ABI Platform | Post-validation | A one-way, PI-approved data export from this portal's de-identified dataset into the separate, sibling ABI application — see §18 and §30. Not built in this repository. |

20. Acceptance Tests Before Live Deployment — UPDATED in v2.0

☐  An unauthorised/public visitor cannot access the Main questionnaire.

☐  A valid Main invitation opens the correct organisation/case without revealing unnecessary data.

☐  A locked Reserve cannot receive an invitation.

☐  An ineligible respondent is routed to referral rather than questionnaire completion.

☐  No questionnaire starts without the required consent state.

☐  Sample_ID and administration mode arrive correctly in Kobo.

☐  Duplicate or reused tokens are handled according to the policy in §26.

☐  A Kobo submission — new or edited — updates the portal and enters QA (proves the §6.4 reconciliation design actually works, not just new-submission handling).

☐  Contact data is not present in the de-identified analytical export.

☐  Role-based permissions prevent RAs from seeing records outside their duties.

☐  Reserve activation creates an audit event with reason and authoriser.

☐  Backup and restore are tested against the RPO/RTO targets in §29.

☐  Mobile pages work on typical Android screens and poor/variable connectivity.

☐  Withdrawal and consent-revocation procedures are operationally testable.

☐  NEW — The POTRAZ/data-protection position (§15.1) is resolved in writing and reflected in the deployed access-control configuration.

21. Operational Governance

•  PI owns scientific and ethical accountability.

•  Field/Digital Coordinator owns daily workflow, assignment and exception control.

•  System administrator owns technical availability, backups and security but does not decide respondent eligibility.

•  QUAN/Kobo QA RA owns submission reconciliation and QA queue management.

•  KII/Documentary RA owns KII/document status, not final thematic interpretation.

•  Every production change to questionnaire fields, consent wording, scoring or sampling rules requires version control and PI approval.

•  High-risk software changes are frozen during the final two weeks before data lock except security/critical fixes.

22. Recommended Immediate Build Sequence

1.  Freeze the Main-400/Reserve-400 import schema and unique identifiers (§25).

2.  Freeze the final Kobo field names needed for portal integration, and the Kobo integration contract (test asset UID, API token scope, webhook secret — §6.4).

3.  Prepare the approved Participant Information Sheet and electronic-consent wording.

4.  Design the respondent screens: Invitation, Eligibility, Consent, Participation Choice.

5.  Build researcher login, Main-400 dashboard and contact register.

6.  Implement tokenised Kobo redirect and scheduled submission reconciliation.

7.  Test with synthetic/test cases only, against the dedicated staging environment and Kobo test asset (§29); verify reserve locks and de-identified export.

8.  Conduct user acceptance testing with PI, Coordinator and one RA.

9.  Document defects and close critical issues.

10.  Confirm the POTRAZ/data-protection position (§15.1) is resolved.

11.  Only then issue the first live Main-400 invitations.

23. Proposed System Name and Branding

Umbrella platform: ABF-FST Digital Research & Bankability Platform. Respondent-facing module: ABF-FST Digital Respondent Portal. Researcher module: ABF-FST Research Operations Centre. Future validated module: ABI Assessment & Bankability Dashboard (a separate application — §30).

Branding emphasises university research legitimacy and confidentiality. It avoids commercial branding that could make respondents believe participation is a financing application or that a lender will see their responses.

24. Final Architecture Recommendation

Proceed with a lightweight, invitation-controlled portal integrated with KoboToolbox, built on Next.js/TypeScript and Django/PostgreSQL to match and share infrastructure with the sibling ABI application. Build only the features required to authenticate selected respondents, capture consent, route participation, manage contact and appointments, reconcile submissions, protect the Main-400/Reserve-400 design, run KIIs/documents, perform QA and monitor cost. The portal is designed for eventual ABI data hand-off, but the ABI scoring engine remains a separate, post-validation application. This architecture directly supports the cost-containment objective by maximising web/telephone/WhatsApp completion, sharing hosting infrastructure with ABI, and reserving physical travel for documented exceptions.

25. Identifier Scheme Specification — NEW in v2.0

This closes the review's high-priority gap: Master_ID and Sample_ID were referenced throughout v1.0 without a specified format, which blocked v1.0's own §22 Step 1 ('freeze the identifier schema').

25.1 Master_ID — permanent organisation identifier

Format: MID-<province-code(2)>-<sequence(6)>
Example: MID-HA-000418

System-generated at organisation import, never user-entered; immutable for the life of the organisation record, independent of Main/Reserve status. The sequence is a database-assigned monotonic integer, unique within the province code, so collision is structurally impossible rather than merely policy-discouraged.

25.2 Sample_ID — sampling-instance identifier

Format: SID-<year(4)>-<sequence(6)>
Example: SID-2026-000418

One organisation has exactly one active Sample_ID per study wave; a re-sampled organisation in a later wave receives a new Sample_ID against the same Master_ID, never overwriting the historical case. A Main case and its matched Reserve case are two distinct Sample_IDs, linked by a matched-case reference — this is what lets the reserve lock be enforced as a query condition rather than a manual list.

Both identifiers are generated exclusively by the sampling import routine at Main-400/Reserve-400 load time — never typed in by a user, never derived from personal data. Human-readable enough to read aloud by phone or SMS, but never used as a secret; the invitation token (§26), not the identifier, is the access-control boundary.

26. Invitation Token Design — NEW in v2.0

This closes the review's medium-priority gap: 'random high-entropy token' and 'stored hashed where feasible' were directionally right but not implementable as written.

•  Shape: an opaque random token, not a JWT — revocability matters more than statelessness at this scale, and a JWT cannot be un-issued short of a blocklist.

•  Length/entropy: 32 bytes (256 bits) of CSPRNG output, base64url-encoded (43 characters, URL-safe).

•  Storage: only a salted SHA-256 hash is persisted; the raw token exists only in the message sent to the respondent and briefly in server memory during issuance/validation — never logged.

•  Transport: https://research.agribizframework.com/i/<token> via WhatsApp, email, SMS, or QR; a shorter 8-character manual entry code (also hashed) is available for telephone/printed-letter delivery.

•  Expiry: default 14 days from issuance, configurable without a redeploy (a database-driven setting, not a hardcoded constant).

•  Single-valid-token rule: multiple tokens may exist per Sample_ID over time (full audit history), but only the most recently issued, non-expired, non-revoked one is valid; issuing a new token automatically supersedes any prior open token.

•  Revocation: an RA can revoke a token immediately (e.g. on a confirmed wrong number), writing an audit event.

•  Rate limiting: validation attempts are throttled per token and per source IP.

•  Not device-bound: the token itself, not the device, is the credential — respondents may switch devices.

27. QA Rule Thresholds — NEW in v2.0

This closes the review's medium-priority gap: 'unusual duration', 'logic failures' and 'coverage issues' were named as QA triggers without numeric definitions. The values below are proposed engineering defaults for Principal Researcher sign-off before Phase 1 QA-engine work starts — not yet a confirmed research decision, but concrete enough to approve or adjust rather than define from scratch.

| Threshold | Proposed default | Trigger |
| --- | --- | --- |
| min_plausible_duration_seconds | 300 (5 min) | Flag if QUAN completion time is below this — implausibly fast. |
| max_plausible_duration_seconds | 5400 (90 min) | Flag if above this — likely left open/abandoned and resumed. |
| max_missing_optional_fields_percent | 10% | Soft-flag if more than this share of optional fields are blank. |
| hard_stop_missing_required_fields | any | Any required field missing is always a hard stop. |
| duplicate_master_id_window_hours | 24 | Flag two submissions sharing a Master_ID within this window. |
| mode_imbalance_alert_ratio | 70% in 7 days | Flags the dashboard, not an individual submission, if one administration mode dominates. |

A hard stop blocks a submission from QA-PASSED status until corrected or explicitly overridden by a human reviewer with a note; a soft flag places the submission in the QA queue for reviewer judgement without blocking progress by itself. Logic-violation rules split the same way: a structurally-impossible answer combination (data corruption/tampering-class) is always a hard stop; a substantively implausible but structurally valid combination is a soft flag for reviewer judgement. Every threshold is stored as configuration, not a hardcoded value in application code, so the PI can tune it without a redeploy.

28. Language of Respondent-Facing Screens — NEW in v2.0

This closes the review's medium-priority gap: v1.0 implicitly assumed English-only content without documenting the decision — an ethics reviewer is likely to ask this question directly.

Decision: English-only for v1.0, explicitly documented rather than left implicit. Given the national sampling frame, some respondents or gatekeepers may be materially better served in Shona or Ndebele, particularly for informed-consent comprehension — this is recognised, not dismissed, but full interface localisation is deferred past the immediate Phase 1 MVP window given the timeline pressure against the 30 November 2026 data lock.

Mitigation within the English-only decision: participant information and consent text is written in plain, unambiguous English, reviewed for comprehension before use; phone-assisted and WhatsApp-call-assisted administration modes (§6.2, codes 03–05) allow an RA to verbally clarify consent and questionnaire content in Shona or Ndebele as needed — this is the primary v1.0 accessibility mitigation, not a translated interface. Whether to produce translated Participant Information Sheets even without a fully localised interface is flagged as an open question for the PI ahead of Phase 1.

29. Environments, CI/CD & Recovery Targets — NEW in v2.0

This closes two review gaps: no dev/staging/prod or CI strategy was named, and no backup RPO/RTO targets were defined — both of which v1.0's own §22 needed (testing 'with synthetic/test cases only' is not executable without a real staging environment).

29.1 Environments

| Environment | Purpose | Kobo asset | Data |
| --- | --- | --- | --- |
| Local/dev | Individual developer machines | Dedicated Kobo test/staging asset | Synthetic fixtures only |
| Staging | Pre-live rehearsal, UAT | Same Kobo test/staging asset | Synthetic/test cases only — never real Main-400 records |
| Production | Live fieldwork | Live production Kobo asset | Real Main-400/Reserve-400 data, from go-live onward |

CI pipeline (run on every push/PR): lint, type-check, backend pytest, frontend component tests, and — on merge toward staging/production — the full Playwright end-to-end suite against a fresh database. A build phase is not markable complete until CI is green for that phase's changes. Staging is rehearsed against the full go-live acceptance checklist (§20) before every production deploy during active fieldwork, and high-risk changes are frozen in the final two weeks before data lock, per §21.

29.2 Backup recovery targets

| Target | Value | Rationale |
| --- | --- | --- |
| Recovery Point Objective (RPO) | ≤ 4 hours during active fieldwork (Phases 1–3); ≤ 24 hours otherwise | Fieldwork-window data (consent, QA decisions, reserve activations) is expensive and time-sensitive to recreate. |
| Recovery Time Objective (RTO) | ≤ 4 hours during active fieldwork; ≤ 24 hours otherwise | A multi-day outage during September–November directly threatens the 30 November data lock. |

Implementation: automated PostgreSQL backups no less frequently than every 4 hours during Phases 1–3 (continuous point-in-time recovery via a managed database, or a scripted dump cron matching the interval if self-managed), stored off the application server, with a documented and tested restore procedure — an untested backup does not count. A restore drill is required before go-live (§20) and is not assumed to work.

30. Embedding with the ABI Project — NEW in v2.0

This formalises the shared-infrastructure decision already agreed with the sponsor, and directly supersedes any reading of §1/§16 as implying a single merged application.

30.1 Why not fully merge into the ABI codebase

The live ABI production deployment (agribizframework.com) already publicly exposes a 'Start ABI Assessment' self-assessment flow that generates and displays a provisional 0–100 bankability score. That is by design for ABI's own purpose, but it directly conflicts with this study's own principle (§5.6, §17.3): a Main-400 respondent must never see a provisional ABI score during primary data collection, since it could bias subsequent responses and implies a financing determination the research has not validated. Building the respondent portal as a sub-path of the same ABI application would risk exactly that exposure through shared navigation, shared session state, or a future ABI feature added without this constraint in mind.

30.2 What is shared and what is not

| Aspect | Shared? | Detail |
| --- | --- | --- |
| Technology stack | Shared | Next.js/TypeScript + Django/PostgreSQL, same major versions where practical. |
| Production hosting | Shared | Same Linux VPS, same Nginx instance (one server{} block per subdomain), same Certbot/TLS pattern. |
| Codebase / repository | Separate | Two repositories, each with its own frontend/ and backend/. |
| Database | Separate | drp_db is a distinct PostgreSQL database from ABI's abi_db — no cross-database foreign keys. |
| Domain | Separate subdomain | research.agribizframework.com, distinct from ABI's bare agribizframework.com. |
| Navigation | Never linked | No link, button or redirect between the public ABI demo and the respondent portal, in either direction. |
| ABI scoring engine | Never imported | Not called, embedded, or reachable from this application at all — see §18. |

30.3 Access control

The respondent portal is not secured by obscurity (a hidden subdomain) — it is secured by the invitation-token gate (§26), exactly as §20's acceptance test #1 requires. The subdomain separation exists to prevent accidental cross-exposure via ABI's own navigation and branding, not to serve as the security boundary itself. A noindex directive is applied to every respondent-facing route as defence in depth.

30.4 Phase 4 reunification path

The only point at which these two systems are expected to connect is described in §18: after the ABF-FST measurement model is empirically validated, a one-way, batch, PI-approved data export feeds this portal's de-identified analytical dataset into a new, validated ABI scoring run in the separate ABI application — never a live application integration.

Appendix A. Suggested Screen Map

| Code | Screen |
| --- | --- |
| R01 | Welcome / Study Identity |
| R02 | Invitation Validation |
| R03 | Organisation Confirmation |
| R04 | Respondent Eligibility |
| R05 | Participant Information |
| R06 | Electronic Consent |
| R07 | Participation Choice |
| R08 | Kobo Questionnaire Redirect |
| R09 | Appointment Request |
| R10 | Completion / Thank You |
| A01 | Researcher Login |
| A02 | Executive Dashboard |
| A03 | Main-400 Register |
| A04 | Case Detail / Contact Timeline |
| A05 | Appointment Queue |
| A06 | QUAN QA Queue |
| A07 | KII Register |
| A08 | Documentary Corpus |
| A09 | Reserve Activation |
| A10 | Cost Dashboard |
| A11 | Audit Log |
| A12 | Data-Lock Export |

Appendix B. Core Technical Requirements for Developer Handover — UPDATED in v2.0

•  Responsive/mobile-first UI (Next.js/TypeScript); support current Android browsers.

•  Server-side token validation (Django/DRF); never trust hidden browser fields as sole authority.

•  Relational database (PostgreSQL) with foreign keys between organisation, sample case, respondent, consent, invitation and submissions — see the accompanying docs/05_DATABASE_ARCHITECTURE.md for the full field-level schema.

•  API credentials (Kobo API token, WhatsApp Business Platform token, JWT signing key, DB credentials) stored as environment secrets, never in frontend code — see docs/24_ENVIRONMENT_CONFIGURATION.md.

•  Structured logs, error monitoring and automated backups meeting the RPO/RTO targets in §29.

•  CSV/XLSX export of operational registers; de-identified analysis export with contact fields excluded entirely, not masked.

•  Version fields for consent text, questionnaire integration and portal release.

•  UTC timestamps stored internally with Africa/Harare display where appropriate.

•  Automated tests for reserve lock, consent gate, Sample_ID mapping, token lifecycle, and — new in v2.0 — the edited-Kobo-submission reconciliation path (§6.4).

•  Deployment documentation and administrator recovery procedure, rehearsed on staging before go-live (§29).

•  Repository has exactly two top-level application folders: frontend/ and backend/ — see docs/03_SYSTEM_ARCHITECTURE.md.

Appendix C. Companion Documentation Set

This blueprint is the narrative planning document for Principal Researcher approval. Alongside it, a numbered technical documentation set (docs/00 through docs/28, plus a root AGENTS.md and README.md) has been produced in the same structure and convention as the existing ABI project's own documentation — read in that order by a human, and in that order followed by its accompanying Agent Execution Plan by an implementing developer or AI coding agent. Nothing in that set — or in this blueprint — authorises the start of implementation; build work begins only once the Principal Researcher has approved both documents in writing, per the companion set's AGENTS.md ground rule 1.

Delivered as a separate file: ABFFST_Digital_Respondent_Portal_Technical_Documentation_Set.zip